Date: 09/27/18

Team members: Nathan, Kate, Sarah, Anirudh Mallya (please update this to your full names)

2 things that went well this sprint

* We were able to successfully deploy our app on Heroku.
* Figured out main avenues of communication and tracking.

2 things that did not go well this sprint

* The Heroku CLI autogenerated a file that was overpowering my requirements.txt causing the application to fail. Gladly, we were able to tackle the issue.
* Goals too ambitious for this week.

1 or more things we will improve this sprint

* Improve assumptions about what can be realistically accomplished in a sprint.
* Divide tasks into smaller chunks for sprint period.